## Slide 1: Project Quality Management
Group 9

## Slide 2: Meet our Team
Product Owner – Shobhit Singh
  Scrum Master – Rishab Bhura
    Development Team – Aakash Sharma
    Development Team – Ayushi Maurya
    Development Team – Abhinav Pratap Singh
    Development Team – Dhanesh Prajapati
    Development Team – Ram Pandey

## Slide 3: PROJECT SCOPE & DESCRIPTION
2
3
4
1
Project Scope
Our team is responsible for adding Quality Control tools in Project Management Information System (PMIS) Software.
Description
We will utilize our latest project management methodologies, specifically implementing the Agile and Scrum framework to add Quality tools in PMIS.
Helping Tool
JIRA (Atlassian).
Sprint
We will be executing this task in single sprint.

## Slide 5: SPRINT 1

## Slide 6: FEATURE1- THE TOOLBAR
DESCRIPTION:
The feature requires building an quick and easy to access toolbar to use different quality tool features. It also involves adding a separate spreadsheet to add data values for quality tools.
The following are the required specifications:
The toolbar should have square buttons for each quality tools.
The icons should clearly represent the tool they access.
The spreadsheet should have rectangular cells , row and column headers should be of different colour.

## Slide 7
The story is further divided into 4 child issues, as follows:
CREATE A BASIC TOOLBAR
CREATE QUALTIY TOOL ICONS

## Slide 8
COMBINE THE TOOLBAR, ICONS AND LINK WITH THE RESPECTIVE TOOL PROGRAM
CREATE A SPREADSHEET

## Slide 10: FEATURE2- CHECKSHEET
DESCRIPTION:
The feature requires building the “check sheet” quality tool. A check sheet is a structured, prepared form for collecting and analyzing data.
The following are the required specifications:
To be able to decide when data will be collected and for how long.
Design the form. Set it up so that data can be recorded simply by making check marks or X's or similar symbols and so that data do not have to be recopied for analysis.
Test the check sheet for a short trial period
To record data on the check sheet.

## Slide 11
The story is further divided into 4 child issues, as follows:
DECIDE WHEN DATA WILL BE COLLECTED AND FOR HOW LONG.
DESIGN THE FORM. SET IT UP SO THAT DATA CAN BE RECORDED SIMPLY BY MAKING CHECK MARKS OR X'S OR SIMILAR SYMBOLS AND SO THAT DATA DO NOT HAVE TO BE RECOPIED FOR ANALYSIS.
TEST THE CHECK SHEET FOR A SHORT TRIAL PERIOD
TO RECORD DATA ON THE CHECK SHEET

## Slide 13: FEATURE3- CAUSE AND EFFECT DIAGRAM
DESCRIPTION:
The feature requires building “cause and effect diagram” quality tool, also known as the fish and bone diagram. Fish and Bone diagram show the potential causes of a specific event.
The following are the required specifications:
To draw the spine and create the effect box.
To draw a box around each category label (cause) and use a diagonal line to form a branch connecting the box to the spine.
To be able to add detailed levels and analyze the diagram
Using the minitab draw the complete fishbone diagram

## Slide 14
The story is further divided into 6 child issues, as follows:
IDENTIFY AND DEFINE THE EFFECT
DRAW THE SPINE (HORIZONTAL LINE) AND CREATE THE EFFECT BOX

## Slide 15
IDENTIFY THE MAIN CAUSES CONTRIBUTING TO THE EFFECT
DRAW A BOX AROUND EACH CATEGORY LABEL (CAUSE) AND USE A DIAGONAL LINE TO FORM A BRANCH CONNECTING THE BOX TO THE SPINE

## Slide 16
ADD DETAILED LEVELS AND ANALYZE THE DIAGRAM
USING THE MINITAB DRAW THE COMPLETE FISHBONE DIAGRAM

## Slide 18: FEATURE4- HISTOGRAM
DESCRIPTION:
The feature requires building “histogram” quality control tool. The histogram represents frequency distribution of data clearly and concisely amongst different groups of a sample, allowing you to quickly and easily identify areas of improvement within your processes.
The following are the required specifications:
To be able to decide the variables x and y.
A minitab to map the data.

## Slide 19
The story is further divided into 3 child issues, as follows:
DEFINE X AND Y AXIS
ALLOCATE THE VARIABLES WITH DATA
DRAW THE HISTOGRAM USING MINITAB

## Slide 21: FEATURE5- PARETO CHART
DESCRIPTION:
The feature requires building “pareto chart” quality tool. It is a graph that indicates the frequency of defects, as well as their cumulative impact.
The following are the required specifications:
A proper window for taking input of data.
The Pareto Chart should have both the Histogram as well as cumulative line.
There should be an edit option to change data.

## Slide 22
The story is further divided into 3 child issues, as follows:
CREATE A POP-UP WINDOW FOR ENTERING DATA
VISUALIZE THE INPUT DATA (HISTOGRAM AND CUMULATIVE LINE)

## Slide 23
ADD "EDIT" OPTION

## Slide 25: FEATURE6- SCATTER DIAGRAM
DESCRIPTION:
The feature requires building “scatter diagram” quality tool. It plots two sets of observations against each other.
The following are the required specifications:
To be able to decide the variables.
A minitab to map the data.

## Slide 26
The story is further divided into 2 child issues, as follows:
DECIDE THE TWO VARIABLES
USING MINITAB MAP THE DATA

## Slide 28: FEATURE7- CONTROL CHART
DESCRIPTION:
The feature requires building “control chart” quality tool. A quality control chart is a graphical representation of whether a firm's products or processes are meeting their intended specifications.
The following are the required specifications:
To add X bar chart
To add R bar chart
Visualizing the charts

## Slide 29
The story is further divided into 4 child issues, as follows:
ADDITION OF X BAR CHART
ADDITION OF R BAR CHART

## Slide 30
VISUALIZATION OF ATTRIBUTES CHART
VISUALIZATION OF VARIABLE CHART

## Slide 32: FEATURE8- PROCESS FLOW CHART
DESCRIPTION:
The feature requires building “process flow chart” quality tool. It is a diagram that shows the sequential steps of a process and the decisions needed to make the process work.
The following are the required specifications:
A proper toolbar to create flow chart
Diverse tray of icons
Proper symbols and joints

## Slide 33
The story is further divided into 3 child issues, as follows:
CREATE A TOOLBAR
CREATE DIFFERENT ICONS FOR TOOLBAR

## Slide 34
ADD SYMBOLS AND JOINTS

## Slide 35: PROJECT TIMELINE

## Slide 36: SPRINT1 BURNDOWN CHART

## Slide 37: TESTING AND REVIEW BY PRODUCT OWNER
TESTING:
All the task were tested according to the features specified:
The toolbar for the accessing quality tools worked properly
All the quality tools were easy and straightforward to use.
The resulting visualization of each quality tool feature was accurate.
REVIEW
All the requirements and features required were met and the output provided was satisfactory

## Slide 38
Sprint Review Meeting:
Sprint Status: All the three tasks assigned were developed, properly tested and submitted for review on time. The Product owner approved it.
Demo: The demo of the features created was done with the Product owner. Here features like adding goals and objectives were extensively tested and previewed to the product owner to show its function
Feedback: The task has been completed satisfactorily.
Additional suggestions: The team here came up with additional suggestions of having a dropdown with commonly found goals, requirements, assumptions, exclusions, constraints just to make it easy for the users.
Sprint Retrospective:
Positives: All the assigned task were done on time by the team, the issues with task dependencies and communication were resolved.

## Slide 39
THANK YOU